## Slide 1
NewsKarnataka Platform
Commercial Proposal - Digital Content Management System

## Slide 2
Project Overview
• Multi-language news content management platform (English, Kannada, Telugu)
• WordPress migration and integration for seamless content transition
• Full-featured customer mobile & web application for content consumption
• AI-enabled authoring and moderation console for content management
• PostgreSQL database with 32 tables, RBAC security, and full-text search

## Slide 3
Key Deliverables
✓ Customer Application (Web & Mobile) - React frontend with intuitive UI
✓ Backend API System - Strapi CMS with full REST/GraphQL support
✓ AI Authoring Console - AI-powered content creation and editing tools
✓ Moderation System - Intelligent content moderation with AI assistance
✓ Multi-language Support - Content in EN, KN, TU with full-text search
✓ Analytics & Reporting - Usage analytics, engagement metrics, audit logs

## Slide 4
Project Scope & Timeline
• Customer App
• AI Console
• Backend APIs
• Database
• Deployment
• Documentation
Timeline: 16 Weeks
Week 1-2: Setup & Planning
Week 3-8: Development
Week 9-14: Testing & AI Integration
Week 15-16: Deployment & Handover

## Slide 5
Investment & Payment Terms
Total Project Cost: ₹20,00,000 + 18% GST (Total: ₹23,60,000)
Payment Schedule
50%
On PO
₹10,00,000
30%
On UAT
₹6,00,000
20%
On Go Live
₹4,00,000