| Query | Topic | Key Commitment |
| --- | --- | --- |
| 1 | Version Discrepancy | V2.0 is authoritative; corrected deck issued within 24 hours |
| 2 | OpEx Costs | 3-tier forecast: $370–620 (low), $1,010–1,580 (medium), $2,200–3,300 (high/election) monthly |
| 3 | Content Migration | 24-month cut-off; 4 options for older content (including full archive at ~$0.02–0.05/article) |
| 4 | CMS Integration | 3 contingency plans if WordPress adapter fails; +1 to +2 weeks timeline impact |
| 5 | AI Tagging | Custom system prompts enforce Indian English (Mangaluru, Bengaluru); controlled vocabulary with editor override |
| 6 | Moderation | 4 sensitivity levels (Conservative to Aggressive); custom keyword lists; behavioral rules |
| 7 | Feedback Turnaround | 4 gates at Weeks 2, 4, 6, 7; product owner needs technical + commercial decision authority |
| 8 | Classifieds GTM | Full sales playbook, marketing templates, partner onboarding kit, 2 training sessions included |
| 9 | AI vs. Clickbait | Multi-factor scoring (only 30% engagement); AI clickbait detection with penalties; editorial override controls |
| 10 | Video Hosting | Hybrid approach: native hosting for premium series (full ad control), YouTube for daily clips; $100–300/month infrastructure |
| 11 | API Ingestion | REST/GraphQL/webhook support; authentication, rate limiting, duplicate detection; draft-by-default workflow |
| 12 | Payment Gateways | Razorpay/Cashfree on web/PWA (2–3% vs. 15–30% app store); hybrid strategy with compliance guidance |
| 13 | Data Exports | One-click CSV/Excel/PDF exports; scheduled automated reports; custom report builder; Analytics API for BI integration |
| 14 | Accessibility | WCAG 2.1 AA guaranteed; 4.5:1 contrast ratios; dynamic type scaling (4 sizes) without layout breaks; screen reader tested |